## Slide 1
The road towards a Pilot project
Showing CIS/2 based data exchange in action in a real life project

## Slide 2: Overview
I. Introduction
II. Real world project: aspects
III. Problems and Issues
IV. Ambition level
V. Selection of a project
VI. Development path

## Slide 3: Intro
Objective of this presentation:
How do we select and execute a real life PILOT project?
Answer:
Careful selection, low ambition, anticipation of problems,
testing, testing, ……’run a clinic’, …..
…. have migration strategy to real life project..

## Slide 4: The rules of the game
RULE 1:
The project must be realistic (and any pre-conditioning ‘invisible’) to convince
RULE 2:
The project must be so simple that it can be performed with what we have
RULE 3:
The measures of success must be non-trivial (explicit business case?)

## Slide 5: PILOT: A ‘window’ on the complete process
time
actors
A
B
E
A
C
A
B
D
PW1
PW2
Project Window 1: Team 1
Project Window 2: Team 2
A2A exchange
A
Actor /Application

## Slide 6: Iterations
time
actors
A
B
B
A
A
PW1
Identify importance of incremental steps
Analysis
Structural
design

## Slide 7: Who are the actors in the project?
CIS/2
Model
???????
What other type of interaction occurs?
how to manage in PILOT?
C
A
B
D

## Slide 8: Conditioning: degrees of freedom
A
B
C
Based on internal application to application
agreements may lead to proprietary interface
(C cannot be easily replaced by D)
D

## Slide 9: The data coordination challenge
A
B
C
Solve inherent problems
of file based transfer
(data not used by B gets scrapped,
even if C needs it)

## Slide 10: Selection of Pilot
Stable
partnership
New partners
Routine
Novel
X
Sequential
Highly iterative
Constrained
Flexible
X
Novelty factor
Complexity

## Slide 11: III. Problems with workflow
PW1
How to control the exchange with the environment
Initialization
Population
Exit
Deliver to downstream actors

## Slide 12: III.Problems with data management
PW1
How to control disconnects and missing data
?
Issues:
how to raise exception
global state of exchange
get out of deadlocks
population responsibility
accountability
ownership of data
legal issues

## Slide 13: IV. Ambition level
Current ambition level
You need some poor man’s
data management and
co-ordination (or raise ambition
Level)

## Slide 14: V. Selection of Project
Identification (PW)
Novelty factor
Complexity
Up and downstream connections
Manage aspects: resolve disconnects, poor man’s data management

## Slide 15: VI. Development path
Identify Project Window
Identify Init and Exit needs
Make init test file
Develop base line functional interfaces to be used within PW
Create a ‘clinic’ using a past project
  test exceptions/ disconnects/ iterations /…
Decide GO/NO-GO
Choose a real world project: choose success measures
Appoint Data Exchange Project Manager
Run project through DEPM
AISC workshop
Remote testing
Monitor

## Slide 16: Demo states schedule
Stage 1: develop working interfaces
Stage 2: data roundtrips (artificial scenario)
Stage 3: stage a ‘clinic’ demo (scenario driven) with participating audience
Stage 4: select project with ‘friendly’ partners (allow extra budget?)
Stage 5: develop business case and Pilot scenario
Stage 6: execute the next project that comes along